## Slide 1
Magnafic AI
Stakeholder pre-read
Enterprise AI consulting platform
What is built, what remains, and how the demo will flow
AI-ready consulting workflow
Client workspace
Project onboarding
Company discovery
Knowledge + research
Chat + reports
01
Notes: [Sources]
Internal implementation state from the Magnafic AI workspace and conversation history.
Use this as the opening: this deck is a pre-read so the live meeting can focus on running the product.

## Slide 2
The meeting can focus on the product demo
This pre-read aligns stakeholders before the live walkthrough.
02
01
What we are building
A governed AI consulting workspace, not a generic chatbot.
02
How users enter the system
Role-based logins protect data and separate responsibilities.
03
Current implementation status
Frontend flow, architecture, backend foundations, and Prisma schema are in place.
04
Demo flow
Create/select workspace, onboard project, review discovery, explore AI outputs.
05
Pending milestones
Live auth, DB migrations, real discovery, knowledge ingestion, agents, reports.
06
Stakeholder decisions
Confirm MVP scope, demo boundaries, priorities, and rollout plan.
Notes: [Sources]
Internal implementation state from the Magnafic AI workspace and conversation history.
The deck is intentionally structured as a stakeholder pre-read, not a technical appendix.

## Slide 3
We are building a governed AI consulting platform
03
The product helps consulting teams turn a client company into an AI-ready project workspace: onboarding captures context, discovery builds a company profile, knowledge sources are organized, and AI workflows produce research, chat answers, and reports.
Company-specific answers instead of generic AI
Tenant separation for each client organization
Human approval before outputs become trusted
Reusable architecture for future agents and reports
Central idea
AI should work only after it understands the client, the project objective, and the approved knowledge context.
Notes: [Sources]
Internal implementation state from the Magnafic AI workspace and conversation history.
Explain that the architecture is intentionally project-first and context-first.

## Slide 4
Different logins exist to protect control and accountability
Each role maps to a different responsibility level.
04
Super Admin
Runs the platform
• All organizations
• Plans, billing, models
• Prompt/model governance
Can change data
Org Admin
Owns one client workspace
• Invite users
• Create projects
• Approve outputs
Can change data
Consultant
Runs project delivery
• Onboarding
• Discovery review
• Research and reports
Limited access
Viewer
Reviews outcomes
• Read dashboards
• View profiles
• See reports only
Limited access
Notes: [Sources]
Internal implementation state from the Magnafic AI workspace and conversation history.
Connect this slide to the user's question: admin is only one login; the other roles keep client data and approvals safe.

## Slide 5
Every project follows onboarding before AI work starts
05
Login
User enters with role-based permissions
Organization
Client workspace is selected or created
Project
Consulting engagement is created
Onboarding
Goals, website, industry, and context are captured
Discovery
System drafts a company profile
Approval
Human validates the profile
AI outputs
Knowledge, research, chat, and reports unlock
Why onboarding is mandatory
It prevents generic answers and creates a trusted context boundary for every new project.
Notes: [Sources]
Internal implementation state from the Magnafic AI workspace and conversation history.
Clarify that onboarding repeats per project, not just once per account.

## Slide 6
A strong product foundation is already implemented
The current build is demoable on the frontend and structured for backend integration.
06
Monorepo + docs
Apps, packages, services, architecture docs, deployment docs, and milestone documentation.
Prisma data model
Organizations, users, memberships, projects, onboarding, discovery, company profiles, knowledge, AI, billing.
Auth/RBAC backend
Firebase token verifier, platform JWT, guards, tenant context, roles, and session repository.
Core APIs
Organizations, projects, onboarding, discovery jobs, company profile, and knowledge endpoints.
Discovery worker
BullMQ worker foundation with progress, retry, profile persistence, and lifecycle transitions.
Frontend experience
Polished Magnafic AI routes for dashboard, projects, onboarding, discovery, profile, research, chat, reports, admin.
Notes: [Sources]
Internal implementation state from the Magnafic AI workspace and conversation history.
These items reflect completed project files and validated type checks in the local workspace.

## Slide 7
The stakeholder demo should show one clean journey
Keep the meeting focused on the business flow, not engineering internals.
07
First half: setup and context
Second half: AI-ready outputs
1. Open Magnafic AI
2. Show dashboard
3. Explain role-based access
4. Open Projects
5. Walk through demo project
6. Complete onboarding
7. Show discovery progress
8. Review company profile
9. Open knowledge/research
10. Show chat and reports screens
Demo message: Magnafic AI turns onboarding context into governed AI consulting outputs.
Notes: [Sources]
Internal implementation state from the Magnafic AI workspace and conversation history.
Use this as the live demo checklist tomorrow.

## Slide 8
The remaining work turns the prototype into a live MVP
08
1
Live auth/session
Firebase login to backend session JWT and frontend token storage.
2
Database migrations + seed
Run PostgreSQL schema, seed demo org/project/users, verify persistence.
3
Real discovery
Fetch public website content safely and replace deterministic demo profile generation.
4
Knowledge ingestion
Upload documents, parse, chunk, embed, and search with pgvector.
5
AI orchestration
LiteLLM gateway, LangGraph agents, project-aware chat, and report generation.
6
Production hardening
Tests, CI/CD, Docker production setup, observability, and security review.
Notes: [Sources]
Internal implementation state from the Magnafic AI workspace and conversation history.
This slide separates demo-ready work from MVP-complete work.

## Slide 9
Recommended next milestones after the demo
A practical order keeps visible progress aligned with real platform readiness.
09
Milestone 1
Make login real
Wire Firebase login, session API, role-aware navigation.
Milestone 2
Persist project flow
Run DB migrations, seed data, connect onboarding to backend.
Milestone 3
Make discovery real
Website fetch, extraction, profile approval, retry/error handling.
Milestone 4
Enable AI outputs
Knowledge upload, embeddings, research agent, chat, reports.
Suggested meeting ask
Approve the demo story and prioritize the first two milestones for the next implementation sprint.
Notes: [Sources]
Internal implementation state from the Magnafic AI workspace and conversation history.
End with a concrete decision rather than a generic status update.

## Slide 10
Magnafic AI
Ready for stakeholder walkthrough
Run the frontend demo
Align on MVP boundaries
Start live integration milestones
10
Notes: [Sources]
Internal implementation state from the Magnafic AI workspace and conversation history.
Close by switching from deck to the running app.